# PROJECT PLAN — STARTUP FUNDING DATA ANALYTICS

## Problem Statement

## The startup ecosystem generates large volumes of heterogeneous funding data containing inconsistencies, missing values, and unstructured information, making it difficult to extract reliable insights about market trends and investment behaviour. This project aims to clean and standardize a real-world startup funding dataset using controlled Excel-based preprocessing, followed by Python-based analysis and visualization. The objective is to identify sector growth patterns, startup performance indicators, and investor decision trends. Interactive dashboards will be developed to enable stakeholders to explore funding distribution, efficiency metrics, and temporal trends. The final outcome will support data-driven understanding of the startup ecosystem and investment dynamics.

## 1.Project Overview

The project aims to transform an unclean startup funding dataset into a reliable analytical asset and build structured insights about funding trends, startup performance, and investor behavior.

The dataset will undergo controlled Excel-based preprocessing followed by Python-based analysis and visualization.

The project emphasizes data integrity, documentation, and reproducibility across a multi-member team environment.

## 2. Objectives

- Standardize and validate raw startup funding records

- Remove inconsistencies and data quality errors

- Prepare analysis-ready dataset

- Generate interpretable insights using Python

- Build dashboards for stakeholder exploration

## 3. Scope

### In Scope

- Data auditing and profiling

- Cleaning and validation (Excel)

- Dataset standardization

- Documentation of transformation logic

- Python-based analysis

- Visualization dashboards

### Out of Scope

Machine learning prediction models

External API enrichment

Real-time data ingestion

## 4. Team Structure

| Role | Responsibility |
| --- | --- |
| Project Lead | Overall coordination |
| Cleaning Lead | Data quality enforcement |
| Cleaning Team (6) | Excel preprocessing |
| Analysis Team (3) | Python EDA |
| Visualization Team (10) | Dashboard development |
| QA Reviewer | Validation verification |

## Data Cleaning Execution Plan

Cleaning will be conducted entirely in Excel but governed by strict rules.

### STEP 1 — DATA AUDIT

Purpose: Understand all issues before modifying dataset.

Tasks:

- Identify nulls

- Identify duplicates

- Identify inconsistent formats

- Identify invalid values

- Identify outliers

Output: docs/cleaning_rules.md

### Missing Values Cleaning Strategy

| Column Type | Action |
| --- | --- |
| Primary identifiers | Remove row |
| Numeric metrics | Replace with median |
| Categorical | Replace with 'Unknown' |
| Optional attributes | Leave blank |

### Documentation for missing values:

### Record in cleaning_decisions_log.xlsx:

### | Column | Rows affected | Method | Reason |

### Invalid Numeric Values

| Condition | Action |
| --- | --- |
| Funding ≤ 0 | Remove row |
| Revenue < 0 | Set NULL then impute |
| Employees = 0 | Replace with 1 |
| Experience < 0 | Remove row |

### Examples:

- Negative funding

- Negative revenue

- Impossible numeric vales in other columns

### Outliers

Detection via IQR rule; correct typos, remove unrealistic, keep and flag rare valid cases with column outlier_flag=TRUE

Treatment

| Case | Action |
| --- | --- |
| Typo (extra zeros) | Correct |
| Unrealistic | Remove |
| Rare but valid | Keep & flag |

### Duplicate Records

### Duplicate funding entries inflate totals

Documentation

Log number of duplicates removed.

## Text Standardization

Problems

- “Fin tech”, “FinTech”, “fintech”

- Extra spaces

- Mixed case

Cleaning

| Issue | Method |
| --- | --- |
| Spaces | TRIM() |
| Case | LOWER() |
| Categories | Replace using mapping table |

Documentation

|name| column| Type | Mapping  to solution| Reason|

## Date Formatting:

Problem

Multiple formats:
12/03/20, March 12 2020, 2020-03-12

Cleaning

Convert all to:

YYYY-MM-DD

## Consistency Validation

Logical Checks

Rule

- Funding ≥ Revenue (for early stage)

- Employees > 0

- Year between 2000–2025

- No blank company name

- Invalid rows flagged for review.

## Documentation Requirements

Every change must be recorded in cleaning_decisions_log.xlsx

Validation report must include null count, duplicate count, outlier count, rows removed

Cleaning Decisions Log Format

| Date | Member | Column | Change | Before | After | Reason |
| --- | --- | --- | --- | --- | --- | --- |

## Validation Report

## After cleaning include:

## Null count

## Duplicate count

## Outlier count

## Rows removed

## CLEANING WORKFLOW PROCEDURE (TEAM OPERATIONS)

- Cleaning Lead assigns columns to members

- Members work only on assigned columns

- Each member saves version:

EX: dataset_membername_v#.xlsx

- QA/Validator reviewer validates changes

- Cleaning Lead merges final dataset

- Version stored in processed folder

EX: cleaned_duplicate.xlsx

## Data Governance Rules

- Raw data never edited

- Only Cleaning Lead updates final dataset

- Each change documented

- No manual undocumented corrections

- Each version saved separately

- Analysis team only uses processed data

## DATASET ACCEPTANCE CRITERIA (WHEN DATA IS CLEAN)

Dataset is approved only if:

- 0 duplicate records

- No invalid numeric values

- Date format fully standardized

- Missing value strategy applied

- Outliers flagged

- Validation report generated

- Cleaning log completed

- QA approved

## Output of Cleaning Phase

startup_cleaned_v1.xlsx

cleaning_decisions_log.xlsx

validation_report.md

data_dictionary.xlsx

## CLEANING TEAM:

Cleaning Lead                           : Katkam Teja

Null and duplicate Handling: Aftab, Rama Lokesh

Outliers handling                    : Rishab, Sai Prudhvi

Standardization                       : Shravan kr Mandal
Data Validation                        : Ambuj